## Slide 1: Team Binary Sunrise Midterm Presentation
Jacob Staggs - Graduate Second Semester - jastaggs@email.arizona.edu
Timothy Colvert - Graduate Second Semester- tcolvert@email.arizona.edu
Tri Nguyen - Undergraduate Sixth Semester - txn180008@utdallas.edu
Abhijeet Dabas - Graduate Third Semester - abhid@email.arizona.edu
Project - How It’s Made: Malware Edition
Schools - University of Arizona and University of Texas at Dallas
Presentation Date - March 25, 2022

## Slide 2: Agenda
Project Introduction
  Biographies
  Problem Statement
  Project Objectives
Research Plan and Progress to Date
  Plan Summary
  Deliverables
  Progress to Date
Summary of any Results/Conclusions to Date
Issues and Challenges
  Risks and Mitigation
Bibliography
Appendices
  Acronyms
  Terms and Definitions
Notes: Tim

## Slide 3: Introduction: Investigator Biographies
Abhijeet Dabas - abhid@email.arizona.edu Bachelor’s Degree in Business Administration. Worked in Information Security for banking and insurance industries Skilled in networking, risk analysis, data mining, and machine learning | Jacob Staggs - jastaggs@email.arizona.edu B.A.S in Cyber Operations, Engineering Emphasis 3-time DoD CySP recipient Skilled in reverse engineering, malware analysis, C and assembly programming Pursuing M.S. in Cybersecurity
Timothy Covert - tcolvert@email.arizona.edu B.S. in System Engineering Lead System Engineer, IT Specialist at Bard Water District Skilled in mechanical engineering, computer/software engineering, and industrial engineering | Tri Nguyen - txn180008@utdallas.edu Pursuing B.S. in Computer Science NSF SFS recipient Skilled in programming, computer networking, reverse engineering
Notes: Jacob -> Tri -> Tim -> Abhi

## Slide 4: Introduction: Research Project Description
450,000 new samples of malware released daily
  How do we better analyze the deluge of malware?
  Malware analysis is a difficult task; all stages of the process are slow
  Current practices do not always emphasize the importance of understanding the attack and his or her goals in creating a malware package
  It is essential that we find more efficient methods of malware analysis
To improve the process, research into how malware is engineered must take place
This project aims to address these challenges and explore novel topics in improving the malware analysis pipeline
Specifically, the project involves research into malware analysis techniques and frameworks such as:
  Toolmark Analysis using:
    Compiler Provenance Information
    Statically-Linked Library Code
  The MITRE Malware Development Life Cycle (MDLC)
    Characterizes malware authors and their decisions
Notes: Abhi
Overall, this project aims to create a malware analysis tool that simplifies the analysis process by finding and digesting information endemic to all malware samples, such as compiler toolmarks, library functions, and code transforms. Designing such a tool will require a new line of thought in analyzing malware samples; specifically, the team will integrate our findings and existing techniques with MITRE’s Malware Development Life Cycle (MDLC). By conducting research to understand how information artifacts specific to various toolchains and design decisions impact the analysis process, the team could develop a tool that is both a massive boon to analysis efficacy and advance the industry’s understanding and use of these artifacts.

## Slide 5: Introduction: Project Objectives
Malware Analysis Tool
Statically-Linked Library
Compiler Provenance
Obfuscated Strings
Malware Capabilities
MDLC Characteristics
Motivation for Tool
Attacker-centric Perspective
Accuracy and Efficiency in Characterizing Malware
Pioneering in Areas with Limited Research
Success is measured by the tool’s accuracy in analysis and by how well it can summarize an attacker’s potential mindset in engineering any given malware sample
Notes: Tri
The team intends to create a tool that can identify toolmarks, utilizing either novel methods developed by the team or already existing analysis solutions, and correlate these toolmarks to the MDLC. By identifying toolmarks, the tool will lend itself to performing more efficient and thorough analysis of malicious binaries. Because many malware samples collected today often employ many thousands of functions and hundreds to thousands of library and compiler functions, being able to identify the location and type of functions imparted by the malware author’s toolchain will be essential to achieving more efficiency in analysis. Moreover, if these toolmarks were to be analyzed and integrated into the six adversary steps of the MDLC, a more attack-centric view of analysis would be fostered. By fostering an attacker-centric view during analysis, the tool will help perform the collect and analyze steps of the MDLC and will thus influence users to place themselves into the attacker’s point of view in developing the malware. This could further improve analysis efficiency, especially if paired with pertinent cyber threat intelligence, and is a feature that has not been implemented in commercial reverse engineering tools to date. Regarding format, the team aims to either create a standalone tool that implements the aforementioned features or create a plugin for a major tool, such as IDAPro, to accomplish the overall goal.

## Slide 6: Research Plan Summary
Four-Phased Approach
  1st Phase - Research
  2nd Phase - Implement Ground Truth
  3rd Phase - Implement Tool Prototype
  4th Phase - Fine-tune and Shape Tool Output
Team is currently in Phase 2
  Phase 1 Research is complete
  Phase 2 is in-progress; progress breakdown to come
  Phases 3 and 4 have not been started
Notes: Jacob
Research project plan uses a four phased approach. The first phase of the project entailed researching current solutions to determine compiler provenance information and statically-linked function information, current major malware techniques to implement and toolchains to employ when creating our ground truth test samples, appropriate code-sharing and test environments to employ, and whether or not it would be more appropriate to develop a standalone tool or a plugin for existing tools. The end result of this phase was a course of action to complete the next three phases. Phase Two is the group development of the test samples that will be fed to the team’s final project. The team will develop these samples to the TD’s requirements and use them to fuel phases 3 and 4. Phase Three will compose of the development of a prototype of the final product tailored around the products from phase two. Phase Four will continue Phase Three’s progress by fine-tuning our detection methodology and smoothing out the user interface and output of the tool.

## Slide 7: Project Deliverables
The deliverable summary is divided into INSuRE tasks and project-specific tasks
  Six INSuRE Tasks
    1 Complete, 2 In-Progress, and 3 Not Started
  Two Project-Specific Tasks
    1 In-Progress and 1 Not-Started
Notes: Tim

## Slide 8: Progress to Date Overview
Notes: Tri: Phase 1 and 2, Jacob: Phase 3 and 4

## Slide 9: Progress to Date: Phase 2 Requirements
Malware capabilities requested by TD
Remote Access
View files/directories
Transfer file
from controller
Transfer file
to controller
Execute file
Execute commands
Obfuscation
Network traffic
Detection avoidance
Disassembly/Debug avoidance
Notes: Abhi
Phase 2 - Malware Sample Requirements
Build a persistent remote access capability for the following:
list files and directories on the system
transfer a file from the controller to the implant and vice versa
execute a file, with optional command-line arguments
send commands to a command shell (cmd.exe) and see the result; e.g. "dir" would show a directory listing in the current directory
The capability should obfuscate the network traffic based on a provided key (ASCII string). So that each build of an implant could in theory have a different key. The capability should include obfuscations and other techniques necessary to prevent simple anti-virus and sandbox detection. The capability should include obfuscations of the code and data to prevent simple manual analysis (static disassembly and debugging).

## Slide 10: Progress to Date: Phase 2 Work
Technical Director (TD) requested six ground truth samples
Team divided into two subsections to complete the ground truth samples
  Tri Nguyen and Timothy Colvert; Jacob Staggs and Abhijeet Dabas
  Subsections complete three samples a piece
  Subsections work on their time to complete the samples
  TD required teams use two languages, one high-level and one low-level, between samples
First Team Progress
  Chose to use C++ and Java for samples
  Research ongoing for Java samples
Second Team Progress
  Chose to use C++ and Python for samples
  One C++ ground truth sample in process
  Research ongoing into Python truth solutions
Notes: Tri

## Slide 11: Progress to Date: Phase 3/4
Only research has been performed to date
  No implementation or major choices have been made
  Still need to choose between Radare2 and Rizin for statically-linked library code identification
  Still need to read documentation for other capabilities, such as FLARE-FLOSS and CAPA
Capabilities will be added piecewise
  Essential for ensuring each aspect of the tool works correctly
Team plans to begin Phase Three in April
  Timelines will be available before midterm presentation
Notes: Abhi

## Slide 12: Summary of Results: Malware Capability Research
Techniques Used by Major Threat Actors
File Exfiltration
Dropper
Keylogging
Persistence
Anti-Analysis/Evasion
Command and Control (C2)
Notes: Tim
Our research has narrowed to six main techniques in use by major threat actors
File Exfiltration: Steals files from infected system and sends the files the attacker
Dropper: Use of a first stage malware payload to deliver another payload
Keylogging: Tracking users’ keystrokes for later viewing
Persistence: Methods by which the malware survives reboots and system power downs
Anti-Analysis/Evasion Mechanisms: Various methods by which malware evades detection and hampers malware analysis techniques
Command and Control (C2) : How an attacker issues commands to the malware once the malware is loaded onto a machine
After researching these capabilities, the team TD issued the list of requirements
We have to implement file exfiltration, persistence, anti-analysis, and C2

## Slide 13: Summary of Results: Toolmarks and Compiler Provenance
Toolmarks
  Fingerprints of the toolchain used in the development of a software
  Essential clues for analysis and reverse engineering
  Examples: executable metadata, compiler functions, linked library code
Compiler Provenance
  Toolmarks relating to the compiler
  Few papers published in this area
  Examples: compiler family, version, functions…
Notes: Tri
Toolmarks
Any piece of information left behind by the software toolchain used to build a piece of software
Examples: Portable Executable metadata, compiler functions, linked library code
Toolmarks are essential clues for analyzing and reverse engineering any software
Main research focus for the team is to figure out which toolmarks are important to our goal
Compiler Provenance
Information contained in a piece of software about the compiler; essentially compiler toolmarks
Examples: compiler family, compiler version, optimization level, and compiler-related functions
Relatively unexplored topic
Few general papers published and mostly specialized information
Main research focus for the team is to figure how we can determine provenance and if it is feasible for us to employ

## Slide 14: Summary of Results: Statically-Linked Library Identification
Our research aim to apply such models in analysis tool
Similar tools: Radare2, Rizin, Nucleus
Existing library function detection models
FLIRT, IDA Pro Signatures
Allows malware to interact with low-level systems
Interaction with the OS
Library functions call lower-level functions
Windows APIs, ANSI C headers
Notes: Tri
Software needs library functions to call upon to abstract lower-level functions
Malware uses these library functions to implement malicious actions
As such, libraries can act as toolmarks to analyze
Examples: Windows API function calls, ANSI C header functions calls
Reliable Statically-Linked Library code detection is already available
Detailed in the two compiler provenance papers mentioned before
Most widely used detection model: IDA Pro FLIRT Signatures
Main research application for the project is figuring out how to employ FLIRT or similar solutions in our tools
This research is ongoing; many solutions to review and only one or two to use in the final product
Similar tools that exist: Radare2, Rizin, and Nucleus

## Slide 15: Summary of Results: Malware Development Life Cycle
Requirements
Design
Code
Build
Configure
Package
Collect
Analyze
OPSEC transformations in each phase to enhance attacker’s security
New way of thinking about malware similarity
Source of insight into how a malware was engineered
Intended to integrate with existing framework
MDLC meshes with Diamond Model of Intrusion Analysis
Only Available Paper: Malware similarity analysis: An adversary perspective, Posluszny, 2020
Notes: Jacob
New MITRE methodology for categorizing identified toolmarks and capabilities during malware analysis
Only Available Paper: Malware similarity analysis: An adversary perspective, Posluszny, 2020
8-Phased Approach: 6 Attacker Phases and 2 Analyst Phases
Attacker Phases: Requirements -> Design -> Code -> Build -> Configure -> Package
Each attacker phases also includes OPSEC transformation performed to enhance attacker’s security
Analyst Phases: Collect -> Analyze
This is where our actions occur; we must use these two phases and rebuild the attacker side
Intended as a new way of thinking about malware similarity
Rebuilding the attacker phases also allows an analyst to gain insight as to how a malware sample was engineered
By building understanding and emulating the attacker’s headspace, analysis can be made quicker and more efficient
Intended to integrate with existing frameworks
Current standard describes how the MDLC meshes with the Diamond Model of Intrusion Analysis

## Slide 16: Summary of Results: Malware Sample Example
File Exfiltration Function from a C++ Windows Sample
Uses Both C and C++ Windows API functions to accomplish goals
Error checking is implemented for all socket operations
Function also gives the attacker the file name and size, so that it may be written to the disk on the attacker’s side
Need to Do:
  Implement network traffic obfuscation
Notes: Jacob

## Slide 17: Project Issues and Challenges
Brief Statement of Problem | Impact | Priority or Rank | Issue Description and Mitigation
1. COVID impacted team member severely | High | 1 | A team member was hospitalized with COVID for a week. His classwork timelines have been pushed back by weeks. Mitigation difficult: the team cannot force a member to sacrifice his academic wellbeing. Current strategy: have member catch up as soon as possible, assist where possible under academic honesty guidelines. Current Status: Affected team member is catching up, but still trying to finish assignments.
2. Virtual development and testing bed need | High | 2 | The team needs a testing bed for our ground truth samples and tool development. If the team cannot find a testing bed, development may be significantly slowed. Mitigation: Contact UA Engineering IT Department and Work Together to have test bed created Current Status: Awaiting UA Engineering IT Department’s word on machine status
Notes: Abhi

## Slide 18: Project Issues and Challenges, Continued
Brief Statement of Problem | Impact | Priority or Rank | Issue Description and Mitigation
3. Massive Time Zone Differences | Medium | 3 | Our team is spread across three different time zones: Arizona Time, Central Standard Time (CST), and India Standard Time (IST) Current Mitigation: Set time frame every team member is available to meet online. Meet in these time frames. Hold additional ad-hoc meetings as needed; organized over Discord Work asynchronously and have each team member check progress if possible. Have team members inform the team of any progress and needs. Current Status: Team is meeting normally and making progress. Team relations are strong.
Notes: Tim

## Slide 19: Project Issues and Challenges, Continued
Brief Statement of Problem | Impact | Priority or Rank | Issue Description and Mitigation
4. Major Skill Set Differences Between Members | Medium | 4 | Our team members have vastly different backgrounds. Some members have never been exposed to malware analysis and have little coding experience. Mitigation: Divide the team into two subsections. Have subsection leaders assist less experienced members as needed. Where possible, chose coding languages that each team member can understand. The team members with the least experience assigned to research and build their skill set. Current Status: Understanding of major concepts is improving Easier languages chosen for ground truth samples
Notes: Tim

## Slide 20: References
Posluszny, F. (2020). Malware Similarity Analysis: An adversary perspective. MITRE Technical Report.
Radareorg. (2022). RADARE2/readme.md at. GitHub. Retrieved February 13, 2022, from https://github.com/radareorg/radare2/blob/master/README.md
Rahimian, A., Shirani, P., Alrbaee, S., Wang, L., & Debbabi, M. (2015). BinComp: A stratified
approach to compiler provenance attribution. Digital Investigation, 14. https://doi.org/10.1016/j.diin.2015.05.015
Rizin. (n.d.). GSOC 2021. Rizin. Retrieved February 13, 2022, from https://rizin.re/gsoc/2021/
Schirone, R. (2021, December 31). Rizin shell. Rizin. Retrieved February 13, 2022, from https://rizin.re/posts/rzshell/
The official Radare2 Book. The Official Radare2 Book. (n.d.). Retrieved February 13, 2022, from https://book.rada.re/signatures/zignatures.html
Notes: Add any new references needed

## Slide 21: References
Andriesse, D., Slowinska, A., & Bos, H. (2017). Compiler-agnostic function detection in binaries. 2017 IEEE European Symposium on Security and Privacy (EuroS&P). https://doi.org/10.1109/eurosp.2017.11
Alrabaee, S., Debbabi, M., &amp; Wang, L. (2019). On the feasibility of binary authorship characterization. Digital Investigation, 28. https://doi.org/10.1016/j.diin.2019.01.028
Alrawi, O., Ike, M., Pruett, M., Kasturi, R. P., Barua, S., Hirani, T., Hill, B., & Saltaformaggio, B. (2021). Forecasting Malware Capabilities From Cyber Attack Memory Images. 30th USENIX Security Symposium.
FireEye. (2013, February). APT1: Exposing one of China's cyber espionage units. Mandiant. Retrieved February 13, 2022, from https://www.mandiant.com/resources/apt1-exposing-one-of-chinas-cyber-espionage-units
FireEye. (2019). Double dragon: APT41, a dual espionage and cyber crime operation. FireEye. Retrieved February 13, 2022, from https://content.fireeye.com/apt-41/rpt-apt41/
HexRays. (2011). Ida F.L.I.R.T. Technology: In-depth. HexRays Blog. Retrieved February 2, 2022, from https://hex-rays.com/products/ida/tech/flirt/in_depth/
McVey, S. (2015). Malware Fingerprinting: Analysis of Tool Marks and Other Characteristics of
Windows Malware. NATIONAL CYBERSECURITY INSTITUTE JOURNAL, 2(3).
MITRE. (2021). Mitre ATT&CK®. MITRE ATT&CK®. Retrieved February 13, 2022, from https://attack.mitre.org/

## Slide 22: Questions?
Investigator Contact Information:
Jacob Staggs | jastaggs@email.arizona.edu
Timothy Colvert | tcolvert@email.arizona.edu
Tri Nguyen | txn180008@utdallas.edu
Abhijeet Dabas | abhid@email.arizona.edu
Notes: Add any new references needed

## Slide 23: Appendix A: Acronyms
ANSI API BAS BS C2 CySP DoD FLIRT IT MDLC MS NSF SFS TD UA | American National Standards Institute Application Programming Interface Bachelor of Applied Science Bachelor of Science Command and Control Cyber Scholarship Program Department of Defense Fast Library Identification and Recognition Technology Information Technology Malware Development Life Cycle Master of Science National Science Foundation Scholarship for Service Technical Director University of Arizona

## Slide 24: Appendix B: Terms and Definitions
Compiler Provenance - Information contained in a piece of software about the compiler family, compiler version, optimization level, and compiler-related functions.
Code Transforms - Transformations that a code undergoes when it is compiled or interpreted by a code building utility or modified by a packaging tool.
Dynamic Analysis - A malware analysis technique in which a malware sample is run in a controlled environment to gain further understanding of its functionality.
Malware Analysis - The process of examining a malicious object to understand its functions and goal so that it can be identified and classified for future protection.
MDLC - A new malware analysis methodology developed at MITRE that aims to explore the human element of malware development and how it can be exploited to both gain information about malware samples and identity malware developers.
Static Analysis - A form of malware analysis in which a malware sample is examined using specific software tools without running the malware itself.
Toolmarks - Any information artifacts that are present in a piece of software, after the build stages, that reveal information about the software itself. For example, compiler provenance information is a subset of software toolmarks.